## Slide 1
TEAM D · WEEKLY REPORT W07
NewEra POS
Progress Report · Milestone: Assignment 1 – SRS v1.0
Increment 1 closed: five use cases fully dressed, 132 requirements, reviewed and baselined as SRS v1.0. Increment 2 (design) has started.
Team D · Software Engineering · Beihang University (BUAA) · github.com/bhsei/26D
NEWERA POS · REG 01
28 OCT 2026 · W07
USE CASES
5
EXTENSIONS
71
FR
59
NFR
19
IR
14
DR
18
DC
8
BR
14
TOTAL REQS
132
SRS v1.0 · APPROVED
Notes: Agenda (max 10 min): 1) Technical progress – system development; 2) Experimental progress – deliverables; 3) Team collaboration and management (max 2 min). This week is the SRS milestone: we show the complete SRS v1.0 and the first design models.

## Slide 2
#01 TECHNICAL PROGRESS / SYSTEM DEVELOPMENT
SRS v1.0 at a glance
MODELS
SRS
DESIGN
LAUNCH
W07 · 02/14
5
use cases
fully dressed
71
extensions
alternative flows
132
requirements
unique ID + priority
5
acceptance
criteria (UC1)
FR
59
Functional
NFR
19
Non-functional
IR
14
Interface
DR
18
Data
DC
8
Design constraint
BR
14
Business rule
New in W07: DR (data) and DC (design constraint) requirement types, NFR-13 to NFR-19, FR-18 to FR-59.
Structure: ISO/IEC/IEEE 29148
1 Introduction
purpose, scope, goals, overview
2 References
standards, case, team docs
3 Specific requirements
interfaces · functions (UC1–UC5) · usability · performance · data · constraints
4 Verification
method for every requirement + acceptance criteria
5 Appendices
glossary · traceability · open questions
Notes: SRS v1.0 follows ISO/IEC/IEEE 29148. 132 requirements: 59 FR, 19 NFR, 14 IR, 18 DR, 8 DC and 14 BR (defined in the glossary). 71 extensions across the five use cases. 5 acceptance criteria for UC1 in Given/When/Then.

## Slide 3
#01 TECHNICAL PROGRESS / SYSTEM DEVELOPMENT
Five use cases, fully dressed
MODELS
SRS
DESIGN
LAUNCH
W07 · 03/14
UC1
Process Sale
Priority
Must
Owner
Alfonso
Extensions
18
FRs
FR-01–19
No card payment without authorization (BR-05)
UC2
Handle Returns
Priority
Must
Owner
Yasmine
Extensions
14
FRs
FR-20–29
Refund with the original tender, inside the refund period (BR-07, BR-08)
UC3
Process Rental
Priority
Should
Owner
Avni
Extensions
15
FRs
FR-30–39
No new rental with an overdue one; deposit (BR-10–12)
UC4
Start Up
Priority
Must
Owner
Avni
Extensions
10
FRs
FR-40–49
HR System checks ID and PIN; local list when it is down
UC5
Return Rental
Priority
Should
Owner
Alfonso
Extensions
14
FRs
FR-50–59
Refund = deposit − late fee − tax; damaged item: deposit kept
Same format for all five: stakeholders and interests, pre/postconditions, failure guarantees, two-column scenario, extensions, special requirements, open issues.
Notes: Every use case uses the same fully dressed format as UC1: prologue, stakeholders and interests, pre- and postconditions, failure guarantees, two-column main scenario, extensions, special requirements, technology variations and open issues. The FRs of each use case have their own ID range.

## Slide 4
#01 TECHNICAL PROGRESS / SYSTEM DEVELOPMENT
UC5 Return Rental: closing the rental life cycle
MODELS
SRS
DESIGN
LAUNCH
W07 · 04/14
Item status (BR-11)
Available
Rented
Under maintenance
UC3 rent
UC5 undamaged
UC5 damaged
Only an Available item can be rented (UC3 ext. 7b). A customer with an overdue rental cannot rent again until it is returned (BR-12).
Refund at the return (example values)
Deposit paid (UC3)
50.00
Late fee: 2 days × 5.00
− 10.00
Tax of the late fee (21 %)
− 2.10
Refund
37.90
Damaged item: the whole deposit is kept (ext. 6a)
Late fee larger than the deposit: the customer pays the difference (7b)
Refund with the tender of the rental; check → cash (9a–9c)
Notes: UC5 is the use case added during the W06 analysis. The item status links UC3 and UC5: an item is only rented when it is Available, and the return decides whether it goes back to Available or to Under maintenance. The refund example uses example values; the real deposit and late fee are still open questions (SRS §5.3).

## Slide 5
#01 TECHNICAL PROGRESS / SYSTEM DEVELOPMENT
When an external system fails, the store keeps selling
MODELS
SRS
DESIGN
LAUNCH
W07 · 05/14
External system
Timeout
What the POS does
Requirements
Payment Service
10 s
Retry, or cancel and use another tender. No card payment without authorization.
IR-02 · BR-05 · FR-11 · FR-37
Tax Calculator
5 s
Default tax rate; the transaction is flagged "tax to be corrected".
IR-05 · BR-02
Accounting System
–
Records kept in a local queue and sent later, in order, without loss or duplicates.
IR-07 · DR-12
HR System
5 s
Login with the local employee list; PIN kept only as a salted hash.
IR-09 · DR-11
Decided in review #23: the same retry behaviour everywhere (IR-02, UC1, UC3, AC-05). NFR-19 fixes the timeouts; every failure is logged without card data (IR-10).
Notes: One principle for all use cases: an external failure never stops the store and never breaks a business rule. The review decided one behaviour for the Payment Service: retry or use another tender, applied the same way in IR-02, FR-11, FR-37, UC1, UC3 and AC-05. NFR-19 fixes the timeouts.

## Slide 6
#01 TECHNICAL PROGRESS / SYSTEM DEVELOPMENT
Quality, data and design constraints
MODELS
SRS
DESIGN
LAUNCH
W07 · 06/14
NFR
Quality (ISO 25010)
Performance
line item < 1 s · start-up < 30 s · timeouts (NFR-01, 02, 19)
Usability
3 clicks or fewer · readable at 1 m · plain error messages (NFR-05, 06, 13–18)
Security
roles · PIN hash · PCI-DSS · GDPR (NFR-07, 08, 11, 12)
DR
Data kept on the register
Never changed
a completed transaction is never edited; corrections are new records (DR-04)
Exact money
two decimals, no floating-point errors (DR-17)
Card data
only the last 4 digits and the authorization code (DR-05)
DC
Design constraints
Stubs
external systems simulated, one adapter each (DC-01, 02)
Local storage
transactions survive a restart or network loss (DC-05)
Team
6 students, 16 weeks, known technology (DC-04, 07)
Notes: Non-functional requirements are grouped by ISO 25010 characteristic. Data requirements come from Borja's domain model. Design constraints are the input for the architecture.

## Slide 7
#01 TECHNICAL PROGRESS / SYSTEM DEVELOPMENT
Verification: every requirement has a method
MODELS
SRS
DESIGN
LAUNCH
W07 · 07/14
Requirements | Method | How
FR-01 to FR-59 | Test | Functional tests with simulated external systems
NFR-01, 02, 19 | Test | Response times; stubs that answer late
NFR-03, 04 | Demonstration | Network drop: data saved locally
NFR-05, 06, 13–18 | Demonstration | User test, click counting, screens
IR-01 to IR-14 | Test / Demo | Integration tests with stubs and devices
DR-01 to DR-18 | Inspection / Test | Data design; restart test (DR-13)
DC-01 to DC-08 | Inspection | Architecture description and code
Acceptance criterion AC-05
Payment Service not available · UC1 ext. 9b2b · FR-11 · TC-11
GIVEN
a sale with total 22.00 and the Payment Service does not answer within 10 s
WHEN
the cashier chooses credit card payment
THEN
"Card payment not available"; failure logged without card data; sale stays open; retry or pay cash
Notes: Section 4 gives a verification method to every requirement range. The acceptance criteria are written in Given/When/Then and are the base of the acceptance tests in increment 3. Traceability matrix (requirements_conventions.md) covers FR-01 to FR-59.

## Slide 8
#01 TECHNICAL PROGRESS / INCREMENT 2: DESIGN
System sequence diagram UC1: four system operations
MODELS
SRS
DESIGN
LAUNCH
W07 · 08/14
:Cashier
«system» :NewEra POS
makeNewSale()
2–3
new sale opened
loop [until all items are entered]
enterItem(itemID, quantity)
4–5
description, unit price, line subtotal, running subtotal
endSale()
6–7
subtotal, tax, total (Tax Calculator; default rate if down, 7a)
alt [Cash 9a | CreditCard 9b | Check 9c, Could]
loop [CreditCard: retry after "Card payment not available" 9b2b]
makePayment(amount, tenderType)
9–12
change due (Cash) · approval (card, check) · receipt
"Card payment not available" → retry
Pre: cashier session open (UC4) · the Customer acts through the Cashier · declined card (9b2a): new makePayment with another tender
Operation contracts · postconditions (Josué)
makeNewSale()
Sale created and linked to the CashierSession; isComplete = false
enterItem()
SaleLineItem created, linked to its ProductDescription; Sale.subtotal updated
endSale()
isComplete = true; tax from the Tax Calculator; total = subtotal + tax
makePayment()
Cash, CreditCard or CheckPayment created; isPaid = true; stock reduced; AccountingRecord queued
Notes: Start of increment 2. The SSD of UC1 (Borja, assets/ssd_uc1.puml) shows the system as a black box: four system operations from the Cashier to NewEra POS, the loop of enterItem, and the three tenders of makePayment, with the retry of the card payment decided in review #23. On the right, the postconditions of the operation contracts (Josué): the state changes each operation causes in the domain model.

## Slide 9
#01 TECHNICAL PROGRESS / INCREMENT 2: DESIGN
Domain model: the classes behind a sale
MODELS
SRS
DESIGN
LAUNCH
W07 · 09/14
Register
registerID
CashierSession
startTime
endTime
openingCash
Employee
employeeID
name
role
isActive
Transaction
receiptNumber
subtotal · tax · total
isComplete
taxToBeCorrected
Payment
amount · dateTime
Sale
isPaid
SaleLineItem
quantity
unitPrice
/lineSubtotal
ProductDescription
itemID · name
price
stockLevel
reorderThreshold
ProductCatalog
AccountingRecord
transactionID
status
Receipt
number
printedAt
CashPayment
amountTendered
changeDue
CreditCardPayment
cardLast4
authorizationCode
«Could» CheckPayment
checkNumber
authorizationCode
1
*
used in ▾
*
1
opens ▴
1
*
records
1
*
is paid by
1
1..*
contains
*
1
records
sale of
*
1
1
0..1
1
*
UC1 view · 14 of 23 classes
Full model (UC1–UC5, Borja): assets/domain_model.png. Rental, Return, Customer and Item are not shown here.
Notes: The domain model (Borja, assets/domain_model.puml) has 23 conceptual classes for UC1 to UC5. This slide shows the 14 classes that UC1 uses, with the same names, attributes and multiplicities: every transaction is recorded in one cashier session; a sale contains one or more sale line items; each line records the sale of one product description; a transaction is paid by payments of three kinds and reported by an accounting record.

## Slide 10
#01 TECHNICAL PROGRESS / INCREMENT 2: DESIGN
Architecture drivers: what will shape the design
MODELS
SRS
DESIGN
LAUNCH
W07 · 10/14
1
Drivers
W07 · done
›
2
System interfaces
W08
›
3
Structure & style
W09
›
✓
Design milestone
W11
Priority quality drivers (importance, difficulty)
QA-04
Offline operation: a sale survives a network drop, no lost or duplicated records
H, H
QA-03
Availability 99.9 % during store hours
H, H
QA-01
Line item in < 1 s: no external call while scanning
H, M
QA-08/09
Roles for overrides; no card data stored
H, M
QA-13/14
New payment method or real external system: change one adapter
M, H
Decisions to take (W08–W09)
AD-01 Architecture style (layers?)
AD-02/03 Desktop or web · language
AD-04 One adapter per external system
AD-05/06 Local storage and accounting queue
AD-07 Timeouts and fallbacks
AD-08 Payment methods behind one interface
Notes: First step of the architecture process: identify the drivers. Five use cases are functional drivers; 16 quality scenarios rated (importance, difficulty); 8 constraints. The priority drivers will decide the architecture style in W08–W09 (decisions AD-01 to AD-10 in architecture.md, Haifa).

## Slide 11
#02 EXPERIMENTAL PROGRESS / DELIVERABLES
Assignment 1 delivered: SRS v1.0 and supporting documents
MODELS
SRS
DESIGN
LAUNCH
W07 · 11/14
Document | Version | Owner | Status
SRS (ISO/IEC/IEEE 29148) | 1.0 | Alfonso (integration) + team | Baselined
External interfaces | 0.2 | Haifa | Done
Glossary and business rules | 0.3 | Avni | Done
NFRs · requirements conventions | W07 | Josué | Done
UI prototype + guide | W07 | Haifa, Yasmine | Done
Domain model · SSD UC1 | 0.1 · 0.2 | Borja | Draft (incr. 2)
Operation contracts UC1 | W07 | Josué | Draft (incr. 2)
Architecture drivers · architecture skeleton | 0.1 | Alfonso · Haifa | Draft (incr. 2)
All documents in GitHub (bhsei/26D) · one document per commit · every document reviewed in a GitHub Issue.
Notes: All documents are in the repository, one commit per document, reviewed in GitHub Issues.

## Slide 12
#02 EXPERIMENTAL PROGRESS / DELIVERABLES
From draft to baseline: reviews made the SRS consistent
MODELS
SRS
DESIGN
LAUNCH
W07 · 12/14
0.1
21 Oct
§1–2, UC1
0.3
21 Oct
review #19
0.4
27 Oct
retry (#23)
0.9
27 Oct
all sections
1.0
28 Oct
baseline
Issue #23 · Borja
20
findings · §1–3.2
Issue #24 · Haifa
8
findings · §3.3–5
What the reviews found
Retry rule different in IR-02, FR-11, UC1 and UC3
Deposit rule contradictory for damaged items
Missing cases: empty sale, invalid quantity, new customer
Requirements without a verification method
28 findings, all answered in the Issue and fixed by their owner before v1.0. Version history in the SRS records every change.
Notes: Two internal reviews of v0.9: Borja reviewed sections 1–3.2 (#23, 20 findings) and Haifa sections 3.3–5 (#24, 8 findings). Every finding was answered and fixed by its owner before v1.0.

## Slide 13
#03 TEAM COLLABORATION AND MANAGEMENT
Team work this week and what we improve
MODELS
SRS
DESIGN
LAUNCH
W07 · 13/14
AP
Alfonso
W07 plan · UC5 · SRS integration · architecture drivers
BN
Borja
Domain model · SSD UC1 · data requirements · review #23
JR
Josué
NFRs · verification · traceability · contracts
YC
Yasmine
UC2 · user interfaces · usability NFRs
HC
Haifa
Interfaces · design constraints · architecture skeleton · review #24
AO
Avni
UC3 · UC4 · acceptance criteria · glossary
Lessons → changes for W08
Integration was late
→ integration deadline one day before the reviews
Merge commits in main
→ git pull --rebase checked before every push
Texts rewritten in two places
→ copy from the SRS: one source of truth
70 commits this week · 2 review Issues · every member owns at least one SRS section.
Notes: Keep to 2 minutes. The lessons are what we change from W08 on.

## Slide 14
#END CONCLUSION
Increment 1 is closed
01
SRS v1.0 baselined
5 use cases fully dressed, 132 requirements with ID, priority, source and verification method.
02
Consistent and reviewed
28 review findings fixed; one rule for external failures in every use case.
03
Design started
Domain model, SSD and contracts for UC1; architecture drivers ready for the style decision.
NEXT · W08 system interfaces from the SSDs, contracts for UC2–UC5, architecture style and technology (AD-01 to AD-03).
Thank you · Questions?
Notes: Questions.