## Slide 1
NewEra POS — Progress Report
Weekly Report W05 · Foundations: quality, software process model and project plan
Team D · Software Engineering · Beihang University (BUAA) · github.com/bhsei/26D
Notes: Agenda (max 10 min): 1) Technical progress – system development; 2) Experimental progress – deliverables; 3) Team collaboration and management (max 2 min). Course topics covered so far: program quality, software characteristics, SE overview and software process models.

## Slide 2
Course timeline
W1
W2
W3
W4
Process models
W5 · now
W6
W7
SRS
W8
W9
W10
W11
Design
W12
W13
W14
W15
W16
Launch
1 · TECHNICAL PROGRESS — SYSTEM DEVELOPMENT
What the system must do: use case diagram
The cashier records purchases, calculates totals and taxes, takes payment, updates inventory and prints the receipt — plus returns and equipment rentals.
NewEra POS
Cashier
Process Sale
Handle Returns
Process Rental
Start Up
«actor»
Payment Authorization
«actor»
Tax Calculator
«actor»
Accounting System
«system»
HR System
Customer: buys, returns or rents at the counter (interacts through the Cashier)
Notes: UML use case diagram of the whole system: one primary actor (Cashier), four use cases and four supporting actors (external systems). Process Sale is the core use case and will be the first one we specify. Based on the NextGen/NuevaEra POS case.

## Slide 3
Course timeline
W1
W2
W3
W4
Process models
W5 · now
W6
W7
SRS
W8
W9
W10
W11
Design
W12
W13
W14
W15
W16
Launch
1 · TECHNICAL PROGRESS — SYSTEM DEVELOPMENT
Existing foundation
1
Proven case study
Same POS case used at UPM to teach object-oriented analysis and design: actors, scope and business rules already validated.
2
Scope fixed
4 use cases, 2 actors, 4 external systems, 2 payment methods — agreed in the W01 proposal.
3
Quality goals identified
Industrial software, not a student program: reliability, usability, efficiency and maintainability (ISO/IEC 25010).
4
Process model chosen
Iterative-incremental life cycle aligned with the course milestones (next two slides).
5
Repository ready
bhsei/26D with the course folder structure, README, Mermaid Gantt schedule and work logs.
Notes: This is what we can build on. The case is proven, so effort goes into the engineering process, not inventing a domain.

## Slide 4
Course timeline
W1
W2
W3
W4
Process models
W5 · now
W6
W7
SRS
W8
W9
W10
W11
Design
W12
W13
W14
W15
W16
Launch
1 · TECHNICAL PROGRESS — SYSTEM DEVELOPMENT
Choosing our software process model
Waterfall
Linear, document-driven. Needs stable requirements and one big delivery — no room for feedback between milestones.
Prototyping
Great to validate requirements, but the prototype is thrown away. We use it only for the cashier UI.
Spiral / Evolutionary
Risk-driven, for unclear requirements. Our domain is already well understood — too heavy.
Iterative-incremental
Requirements are known; we deliver working increments at each course milestone and refine after peer review.
OUR CHOICE
Selection criteria: requirements well defined and stable · small new team · fixed deliveries in weeks 7, 11 and 16 · partial functionality wanted early · peer review after each milestone
Notes: Criteria from the process-models lecture: how well defined and volatile the requirements are, team experience, size/complexity and whether partial deliveries are needed. Waterfall fails on feedback, spiral is overkill, prototyping is a support technique. Iterative-incremental (Unified Process style) fits.

## Slide 5
Course timeline
W1
W2
W3
W4
Process models
W5 · now
W6
W7
SRS
W8
W9
W10
W11
Design
W12
W13
W14
W15
W16
Launch
1 · TECHNICAL PROGRESS — SYSTEM DEVELOPMENT
Our life cycle: three increments to the launch
Increment 1 · W4–W7
Requirements
SRS (ISO/IEC/IEEE 29148): use cases, quality attributes, business rules, interfaces
Increment 2 · W8–W11
Design
Architecture & detailed design (ISO/IEC/IEEE 42010), UI design
Increment 3 · W12–W15
Build & test
Process Sale first, then Returns, Rental, Start Up; tests per increment
Release · W16
Launch
Product launch & investment pitch
Inside every increment:
Plan
→
Analyse
→
Design
→
Build
→
Test
→
Peer review
↻ feedback to next increment
Notes: We are now at the start of increment 1. Each increment ends with a course milestone, which gives us feedback from the other teams before the next one.

## Slide 6
Course timeline
W1
W2
W3
W4
Process models
W5 · now
W6
W7
SRS
W8
W9
W10
W11
Design
W12
W13
W14
W15
W16
Launch
1 · TECHNICAL PROGRESS — SYSTEM DEVELOPMENT
Requirements still to develop: classification
Functional (by use case)
UC1 Process Sale
UC2 Handle Returns
UC3 Process Rental
UC4 Start Up
Quality attributes
Performance: response < 1 s
Security: cashier login
Reliability & availability
Usability of the cashier UI
Business rules
Pricing rules & discounts
Tax calculation
Reorder when stock < 10
Refund / rental policies
External interfaces
Payment authorization
Tax Calculator
Accounting System
HR System
Detailed elicitation and analysis start with the next course topic: Requirements Engineering.
Notes: Only the classification is fixed now. The detail of each requirement is the work of increment 1.

## Slide 7
Course timeline
W1
W2
W3
W4
Process models
W5 · now
W6
W7
SRS
W8
W9
W10
W11
Design
W12
W13
W14
W15
W16
Launch
2 · EXPERIMENTAL PROGRESS — DELIVERABLES
Documentation completed so far
Deliverable | Where | Status
Project proposal & scope | README.md | Done
Repository structure & working rules | bhsei/26D | Done
Project schedule (Gantt) | plans/project_schedule.md | Done
Process model selection & rationale | plans/ | Done
Quality goals (ISO/IEC 25010) | docs/requirements/ | Draft
Team & individual work logs | worklogs/ | Draft
SRS — Assignment 1 | docs/requirements/SRS.md | To do
Notes: Update the status column to the real state before presenting.

## Slide 8
Course timeline
W1
W2
W3
W4
Process models
W5 · now
W6
W7
SRS
W8
W9
W10
W11
Design
W12
W13
W14
W15
W16
Launch
2 · EXPERIMENTAL PROGRESS — DELIVERABLES
Remaining work for Assignment 1 (SRS)
Alfonso
UC1 Process Sale; SRS integration and editing
Borja
Use-case model and UML diagrams
Josué
Quality attributes, security & privacy, traceability
Yasmine
UC2 Handle Returns; cashier UI prototype
Haifa
External interface requirements (4 systems)
Avni
UC3 Process Rental, UC4 Start Up; glossary
Plan: section drafts → cross-review via GitHub Issues → SRS v1.0 delivered in week 7
Notes: Each member owns one part of the SRS; Alfonso integrates. Drafts reviewed with GitHub Issues before week 7.

## Slide 9
Course timeline
W1
W2
W3
W4
Process models
W5 · now
W6
W7
SRS
W8
W9
W10
W11
Design
W12
W13
W14
W15
W16
Launch
3 · PROJECT PROGRESS — TEAM COLLABORATION AND MANAGEMENT
Roles and responsibilities
AP
Alfonso Pinto
Project lead · Requirements engineer
BN
Borja Nicolás
UML modeler · Documentation
JR
Josué Rodríguez
Quality, security & traceability
YC
Yasmine Chkoundali
UI/UX designer
HC
Haifa Chkoundali
Integration & full-stack developer
AO
Avni Oflaz
Developer · Testing
Notes: Roles proposed from each member's strengths; to be confirmed by the team.

## Slide 10
Course timeline
W1
W2
W3
W4
Process models
W5 · now
W6
W7
SRS
W8
W9
W10
W11
Design
W12
W13
W14
W15
W16
Launch
3 · PROJECT PROGRESS — TEAM COLLABORATION AND MANAGEMENT
Project schedule
W1
W2
W3
W4
W5
W6
W7
W8
W9
W10
W11
W12
W13
W14
W15
W16
Kickoff & proposal
All
Planning & process model
Alfonso
Requirements → SRS
All (lead Alfonso)
Design → architecture doc
Borja, Yasmine
Implementation
Haifa, Avni
Testing
Avni, Josué
Launch & pitch
All
Weekly reports & work logs
Rotating
Holiday
Notes: Gantt chart of the 16-week course (also in plans/project_schedule.md as Mermaid). We are in week 5, starting the requirements increment. Owners are a proposal.

## Slide 11
Conclusion
1
Foundation in place
Scope, system context and quality goals are defined on a proven POS case study.
2
Process decided
Iterative-incremental life cycle: one increment per course milestone, with peer review after each one.
3
Ready for requirements
Requirements classified and SRS work assigned to all six members.
Next week: requirements engineering fundamentals and elicitation → first SRS drafts, on track for SRS v1.0 in week 7.
Thank you · Questions?
Notes: Wrap up in 30 seconds: what we have, how we will work, what comes next. Then open for questions.